## Slide 1: Dev’s Angels (Team 54)
Marco Fiumara (IS) (n9762116), Alice Hendicott (CS) (n9366164), Liam Dale (CS) (n9741283), Christopher Stock (CS) (n9936947), Develyn Evans (IS) (n9723200)

## Slide 2: Scrum
“Scrum is an agile way to manage a project, usually software development.”
2-3 Meetings per Week
GitHub tickets
Burndown Chart

## Slide 3: objectives
Sprint 1
  Layouts – Low Fidelity -> High Fidelity
  General Data Analysis
  Customer Side features
Sprint 2
  Detailed Data Analysis – Graphs, Interactive Features
  Refinement of Design
  Staff Side Features

## Slide 4: GitHUb issues

## Slide 5: Burndown charts: Sprint 1 vs Sprint 2
Chart: Burn down chart for Sprint 2 as of 18-Oct
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25
Backlog estimates remaining | 101 | 100 | 93 | 86 | 79 | 78 | 74 | 74 | 73 | 70 | 70 | 70 | 63 | 54 | 44 | 44 | 44 | 30 | 30 | 30 | 28 | 27 | 27 | 22 | 0
Chart: Burndown chart for Sprint 1 based on backlog estimates
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30
 | 129 | 129 | 128 | 128 | 128 | 126 | 126 | 125 | 125 | 125 | 116 | 116 | 116 | 116 | 114 | 114 | 114 | 114 | 114 | 100 | 100 | 75 | 69 | 63 | 63 | 63 | 39 | 25 | 0 | 0

## Slide 6: Sprint & Release
Sprint 1 = ‘Must Have’ and a few ’Should Have’ stories
Sprint 2 = ‘Should Have’ and a few ’Could Have’ stories
Must Haves:
  Homepage, Data Analysis Reports, Report Dashboard, Cars & Stores Listing, Recommended Car and Staff Login
Should Haves:
  Customised Report, Data Export, Filter & Sort Car List, Customer Feedback, Customer Register, Customer Login, and Customer Listing

## Slide 7: Challenges
Stories were ambitious.
Over-complications of acceptance criteria.
Too much dependency on team members.
Underestimation of time limit.
Limited knowledge of Django.

## Slide 8: Resolutions
Positive and effective communication.
Being less ambitious with stories.
Played to our strengths.
Weekly meetings.

## Slide 9: testing